

Inhoudsopgave

[Plan of action ALA Otto Graaf 1](#_Toc8206071)

[Plan of action 2](#_Toc8206072)

[1.0 Reason for the assignment 2](#_Toc8206073)

[2.0 Issue 3](#_Toc8206074)

[3.0 Goal 3](#_Toc8206075)

[4.0 People involved 3](#_Toc8206076)

[5.0 Requirements 3](#_Toc8206077)

[6.0 Task list 4](#_Toc8206078)

[7.0 Schedule 4](#_Toc8206079)

[8.0 Risks 4](#_Toc8206080)

[9.0 Project boundaries 4](#_Toc8206081)

# 

# Plan of action

## Reason for the assignment

Mr. Ph. Otto Graaf has given the order to design, realize and implement an e-shop.

When the customer opens the website he sees a web page with his name Ph. Otto Graaf at the top of the banner. His address is also in the banner.

The customer always sees 1 of his photos and / or video on the same page. To the right of that photo / video the customer can choose from the categories of photos and video that he offers. The categories that are currently offered are: countries, models and news.

## Issue

Mr. Ph. Otto Graaf wants us as an organization to design and realize an e-shop for him. It has turned out that over the years he has collected a lot of work that he now wants to offer for sale.

He has made beautiful photos for people and for companies and therefore wants to look professional.

A payment method must be implemented so that customers can deposit it into an account. A login system must be created for the payment method.

At the end of every week, Mr. Dig a list of orders and downloads realized by customers incl. Generate income

Via the website, the customer must also be able to leave his help questions / comments for the mr. Count. Mr. Graaf wants to be able to send his response through his admin part to the customer so that he ultimately has all his responses in a FAQ database that he wants to publish later.

## Goal

Making a webshop for mr Otto Graff so that he can start making a job from his hobby.

## 4.0 People involved

The following people helped with the realization of this project:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Role | Phone number | Student number | Email: |
| Daniël van Straten | Developer | 0623856284 | 1048208 | 1048208@mborijnland.nl |
| Quins Maduro | Developer | 0612539278 | 1043869 | 1043869@mborijnland.nl |
| Kevin Sewnarian | Developer | 0613582958 | 1042634 | 1042634@mborijnland.nl |
| Kamil Obaidollah | Developer | 0613535287 | 1023133 | 1023133@mborijnland.nl |
| Otto Graaf | Client | 0614267294 | - | info@ottograaf.nl |
| Customers | Customer | - | - | - |

## 5.0 Requirements

To realize this application we need the following requirements

* A laptop
* A laptop charger
* Internet/WIFI
* HTML5, CSS3, JavaScript and PHP knowledge
* Knowledge in Windows, MacOS or Linux
* A room to work in
* A table
* A Chair
* A programme to type HTML5, CSS3, JavaScript and PHP
* Electricity
* Microsoft Word
* XAMPP
* Photoshop
* Illustrator
* Github
* Google Chrome
* MySQL
* Navicat
* Camera
* Light / A lamp
* Onedrive

## 6.0 Task list

The following tasks were divided to realize this application

|  |  |
| --- | --- |
| Task | Who? |
| Interview | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah, Otto Graaf |
| Information requirement | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Action Plan | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Functional design | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Technical design | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Test plan | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Realisation | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah, Otto Graaf |
| Presentation | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah |
| Feedback | Daniël van Straten, Kevin Swenarain, Quins Maduro, Kamil Obaidollah, Otto Graaf |

## 7.0 Schedule

This is our schedule for the realization of this project.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning ontwerp | | | | | | | |
| Subject | Start date | Start time | End date | End time | Duration | People involved |
| Interview | 8-5-2019 | 08:45 | 8-5-2019 | 09:15 | 0.30 | Daniël van Straten  Kevin Sewnarain  Quins Maduro  Otto Graaf  Kamil Obaidollah |
| Information requirement | 8-5-2019 | 08:30 | 10-5-2019 | 15:45 | 13.45 | Kamil Obaidollah  Quins Maduro  Daniël van Straten  Kevin Sewnarain |
| Plan of action | 6-5-2019 | 10:00 | 8-5-2019 | 15:45 | 12.45 | Daniël Van Straten  Kevin Sewnarain  Quins Maduro  Kamil Obaidollah |
| Funtioneel ontwerp | 8-5-2019 | 08:30 | 10-5-2019 |  |  | Daniël van Straten  Kevin Sewnarain  Quins Maduro  Kamil Obaidollah |
| Technische ontwerp | 8-5-2019 |  | 10-5-2019 |  |  | Quins Maduro  Kevin Sewnarain  Daniël van Straten  Kamil Obaidollah |
| Testplan | 8-5-2019 | 08:30 | 10-5-2019 |  |  | Daniël van Straten  Quins Maduro  Kevin Sewnarain  Kamil Obaidollah |
| Realisation | 13-5-2019 | 08:30 | 18-5-2019 |  | 30.00 | Daniël van Straten  Kevin Sewnarain  Quins Maduro  Kamil Obaidollah |
| Presentation | 24-5-2019 | 12:30 | 24-5-2019 | 13:00 | 0.30 | Daniël van Straten  Kevin Sewnarain  Quins Maduro  Kamil Obaidollah |
| Feedback |  |  |  |  |  | Daniël van |

## 8.0 Risks

The following things can go wrong while realizing this application

|  |  |
| --- | --- |
| Risk | Solution |
| Laptops crashing | We are using Onedrive and Github to share our files. |
| Someone is sick | We are using Onedrive and Github to share out files. And we can mail each other to communicate. |
| Too late with handing in | We make sure we are done on time with the right codes. |
| Client does not approve | We make sure we make an application with everything the client wants. |
| Miscommunication | We make sure our communication is good. |
| Teachers are all sick | Search on the web for information. and we can mail each other to communicate. |
| Codes don’t work | Change the code’s and search for a solution. |
| Github does not work | We can also use Onedrive and everyone has the codes on their laptop. |
| Unclear information | If something is not clear then we ask questions to the client. |
| WIFI does not work | We can open a hotspot without phones |
| Not enough testing | We make sure everything works before we hand in our application |

## 9.0 Project boundaries